Performance Test Plan

Arabian Bank Application

Version: 1.0

Date: February 2026

| Project | Arabian Bank Performance Testing |
| --- | --- |
| Test Plan ID | 001_2026_PTP |
| Version | 1.0 |
| Prepared By | Performance Testing Team |
| Date | 18 February 2026 |
| Reviewed by | Arabian Client |

Index

- Performance test objectives

- In-scope and out-scope of performance testing

- Performance testing process and methodologies

- Test Environment

- Test Deliverables

- Test Schedules

- Roles and Responsibilities

- Entry criteria of performance testing

- Exit criteria of performance testing

- Risk and Mitigations

- Approval & Sign-Off

# Performance Test Objectives

The objective of performance testing for the Arabian Bank web application is to validate system performance, stability, and reliability under expected and peak user loads. Testing ensures that critical banking transactions perform consistently under real-world conditions and sustained peak usage.

Performance testing will be conducted for 2,000 concurrent users with a target throughput of approximately 150 TPS during peak business hours (10 AM–2 PM). The scope covers Account Summary, Fund Transfer, Demand Draft Request, Statements, Loan Application, and Cards Application, representing 100% of user traffic as per the defined workload model.

The objectives are to verify:

- Average response time < 5 sec

- 90th percentile < 7 sec, 95th percentile < 10 sec

- Transaction success rate > 99%

- Error rate < 1% under peak load

- Sustained throughput of ~150 TPS without degradation

Infrastructure monitoring will ensure:

- CPU utilization < 80%

- Memory utilization < 85%

- No disk I/O or network bottlenecks

- Database query response time < 2 sec

- Database connection pool usage < 80%

# 2. In-Scope and Out-of-Scope

## 2.1 What We Will Test (In-Scope)

Scenarios to be tested:

| S.No | Scenario Name |
| --- | --- |
| 1 | Account Summary - Login and view account balance |
| 2 | Fund Transfer - Transfer money between accounts |
| 3 | DD Request - Request demand draft |
| 4 | Statements - View and download account statements |
| 5 | Loan Apply - Apply for loan |
| 6 | Cards Apply - Apply for credit card |

Test Types:

Load Testing
Load testing will be conducted to evaluate the performance of the Arabian Bank application under expected peak usage conditions. The system will be tested with 2,000 concurrent users, as defined in the workload model, to simulate real-time user activity during peak business hours.

Stress Testing
Stress testing will be performed by gradually increasing the number of users beyond the expected peak load. The purpose of this test is to identify the system’s breaking point and understand how the application behaves under extreme load conditions.

Endurance Testing

Endurance testing will be executed by running the application continuously for 8 hours under sustained load conditions. This test aims to evaluate the long-term stability and reliability of the system. It helps identify issues such as memory leaks, resource exhaustion, or gradual performance degradation that may occur during prolonged usage.

## 2.2 What We Will Not Test (Out-of-Scope)

- Mobile apps testing

- Security testing

- Testing on production server

- Fixing performance issues (we will only report them)

# 3. Performance Testing Process

We will follow these steps:

Step 1: Planning

- Understand what needs to be tested

- Prepare test plan and get approval

- Identify important scenarios

Step 2: Setup Environment

- Setup test environment

- Install testing tools (JMeter or LoadRunner)

- Setup monitoring tools

- Prepare test data

Step 3: Write Test Scripts

- Create scripts for all 6 scenarios

- Test scripts with 1 user first

- Fix any script errors

Step 4: Run Tests

- Start with small load and increase slowly

- Run load test with 2000 users for 2 hours

- Run stress test with more users

- Run endurance test for 8 hours

Step 5: Monitor and Collect Results

- Watch response times

- Check CPU and memory usage

- Note down any errors

- Take screenshots of graphs

Step 6: Report Results

- Create test report with all findings

- List all issues found

- Give suggestions for improvement

# 4. Test Environment

Performance testing will be conducted in the Pre-Production environment, which is configured to be similar to the production setup in terms of application architecture, server configuration, and database structure. This environment closely represents real production behavior, allowing accurate performance validation. At the same time, it is completely separate from the live production environment, ensuring that real users and business operations are not impacted during testing.

Using the Pre-Production environment allows the performance testing team to safely execute high user loads, stress conditions, and long-running tests while collecting reliable performance data without any risk to actual customers or live transactions.

| Environment | Pre-Production |
| --- | --- |
| Application | Web Application - Java |
| Database | Oracle Database |
| Test Tool | JMeter or LoadRunner |
| Monitoring | Dynatrace/AppDynamics |
| Payment Gateway | Mocked (not real) |

# 5. Test Deliverables

The following documents will be provided as part of the performance testing activity to support planning, execution, and reporting. These documents will help in understanding the application flow, defining test scenarios, validating results, and ensuring clear communication among all stakeholders involved in the performance testing process.

Test Deliverables

- Test Plan
This document describes the overall approach for performance testing, including objectives, scope, test strategy, environment details, schedules, and entry and exit criteria.

- Test Scripts
Performance test scripts will be developed for all in-scope business scenarios. These scripts will simulate real user behavior and will be used to execute load, stress, and endurance tests.

- Test Execution Reports
Test execution reports will be generated after each test cycle. These reports will capture test configurations, execution details, response times, throughput, and error statistics.

- Final Report with Results
The final report will provide a consolidated summary of all test results, key observations, identified performance issues, and overall conclusions from the performance testing activity.

# 6. Test Schedule

The performance testing activities for the application are planned over a period of 6 weeks to ensure proper planning, execution, analysis, and reporting. In Week 1, activities will focus on understanding requirements, reviewing application flows, verifying the test environment, and finalizing the performance test plan and test scenarios. Week 2 will be dedicated to performance script development, test data preparation, and baseline test execution to validate script stability.

In Week 3, load testing will be executed to validate application behavior under peak user load, followed by result analysis. Week 4 will focus on stress testing to identify system limits and breaking points. Week 5 will be used to conduct endurance testing, where the application will be monitored under sustained load for stability and reliability. Finally, Week 6 will be reserved for detailed result analysis, preparation of the final performance test report, documentation of findings, and stakeholder review.

| Week | What to Do |
| --- | --- |
| Week 1 | Planning, prepare test scenarios, get approvals |
| Week 2 | Write test scripts, prepare test data, test with 1 user |
| Week 3 | Run load test with 2000 users |
| Week 4 | Run stress test with more users |
| Week 5 | Run endurance test for 8 hours |
| Week 6 | Prepare final report and present results |

Testing Time:

- Weekdays: 6 PM to 11 PM

- Weekends: Any time for long tests

# 7. Roles and Responsibilities

# Roles and responsibilities define the involvement of different team members in the performance testing activity to ensure smooth planning, execution, and delivery. Each role has a clear set of duties to avoid confusion and delays during testing. Proper coordination among these roles helps in timely issue resolution, accurate result analysis, and successful completion of performance testing.

# By assigning responsibilities clearly, the team can ensure that testing activities are carried out efficiently, the test environment remains stable, test results are reliable, and any performance issues identified are addressed effectively with support from relevant stakeholders.

| Role | What They Do |
| --- | --- |
| Project Manager | Overall management, coordination |
| Test Lead | Plan tests, create strategy, review reports |
| Test Engineer | Write scripts, run tests, collect results |
| Environment Admin | Setup and maintain test environment |
| DBA | Manage database, provide test data |
| Developer | Help fix performance issues if found |

# 8. Entry Criteria (When We Can Start Testing)

# Entry criteria define the conditions that must be met before performance testing activities can begin. These criteria ensure that the testing process starts in a controlled and stable manner, reducing the risk of delays and inaccurate results.

# Before testing starts, the test environment must be fully set up, accessible, and working as expected. The application should be properly deployed in the environment and should be functionally stable, with no critical or high-severity defects that could impact test execution.

- Test environment is ready and working

- Application is deployed properly

- Database has test data

- No major bugs in the application

- Testing tools are installed

- Test plan is approved

- We have access to all systems

- Functional testing is completed

# 9. Exit Criteria (When Testing is Complete)

## Performance testing will be considered complete when all planned test execution activities are successfully finished.

## Test Execution:

- All 6 scenarios are tested

- Load test, stress test and endurance test all done

- No major blockers remaining

Any issues identified during execution must be logged, tracked, and reviewed. Once all planned tests are completed and execution results are available for analysis, the performance testing phase can be formally concluded and moved to the reporting and sign-off stage.

## Performance Goals Met:

| What to Check | Target |
| --- | --- |
| Page loading time | Less than 5 seconds |
| How many users system can handle | 2000 users at same time |
| Error rate | Less than 1% |
| Success rate for transactions | More than 99% |
| CPU usage | Less than 80% |
| Memory usage | Less than 85% |

## Deliverables:

- Final report is submitted

- All issues are documented

- Test scripts are saved for future use

# 10. Risks and Mitigation

During performance testing, certain risks may arise that could impact test execution or result accuracy. One possible risk is testing environment instability, which may cause test interruptions or inconsistent results; this will be handled by performing environment health checks before each test run. Insufficient or incorrect test data may affect scenario execution; this risk will be mitigated by coordinating with the database team in advance and validating data availability.

Another risk is application defects discovered during performance testing, which may delay execution. This will be managed by ensuring functional testing is completed and by following a clear defect triage process.

| Risk | How to Handle |
| --- | --- |
| Environment not working properly | Check environment before starting tests, keep extra time in schedule |
| Not enough test data | Work with DBA early to create data |
| Payment gateway not available | Use mock service instead of real one |
| Tool problems | Have backup tool ready (JMeter is free) |
| Bugs found during testing | Report to dev team, keep buffer time |

# 11.Approval & Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | QA Manager |  |  |
| Performance Test Lead | Performance Team |  |  |
| Project Manager | Project Management |  |  |
| Business Stakeholder | Product Owner |  |  |