# Performance Test Plan

Arabian Bank Web Application

| Document Version: | 2.0 |
| --- | --- |
| Date: | February 2026 |
| Project: | Arabian Bank Performance Testing |
| Prepared By: | Performance Testing Team |
| Status: | Final |

# Table of Contents

1. Executive Summary

2. Performance Test Objectives

3. Scope and Coverage

3.1 In-Scope

3.2 Out-of-Scope

4. Test Strategy and Approach

4.1 Test Types

4.2 Test Execution Phases

5. Performance Requirements and SLAs

5.1 Response Time Targets

5.2 Throughput Targets

5.3 Resource Utilization Thresholds

6. Test Scenarios and Workload Model

6.1 Business Scenarios

6.2 Workload Distribution

6.3 User Load Profile

7. Test Environment

7.1 Environment Specifications

7.2 Infrastructure Components

7.3 Monitoring Tools

8. Test Data Requirements

9. Test Execution Process

10. Entry and Exit Criteria

11. Test Deliverables

12. Test Schedule and Timeline

13. Roles and Responsibilities

14. Risk Management

15. Defect Management

16. Assumptions and Dependencies

17. References and Appendices

# 1. Executive Summary

Purpose: This Performance Test Plan defines the comprehensive approach for validating the Arabian Bank web application's performance, scalability, and reliability under various load conditions. The testing will ensure the application meets defined service level agreements (SLAs) and provides optimal user experience during peak business hours.

Key Highlights:

Target Load: 2,000 concurrent users with 150 TPS during peak hours

Critical Business Scenarios: 6 core banking transactions

Testing Duration: 6 weeks comprehensive test cycle

Environment: Pre-production environment mirroring production configuration

Success Criteria: 99% transaction success rate, <5 sec avg response time

# 2. Performance Test Objectives

| Objective Category | Specific Goals |
| --- | --- |
| Performance Validation | • Verify average response time < 5 seconds • Ensure 90th percentile < 7 seconds • Validate 95th percentile < 10 seconds |
| Scalability Assessment | • Test system capacity up to 2,000 concurrent users • Validate throughput of 150 TPS • Identify breaking point through stress testing |
| Reliability & Stability | • Achieve 99% transaction success rate • Maintain < 1% error rate • Validate 8-hour endurance without degradation |
| Resource Optimization | • Monitor CPU utilization < 80% • Ensure memory usage < 85% • Validate database response < 2 seconds |
| Bottleneck Identification | • Identify application bottlenecks • Analyze database query performance • Evaluate infrastructure constraints |

# 3. Scope and Coverage

## 3.1 In-Scope

Application Components: Web application frontend, middleware services, database layer

Test Types: Load Testing, Stress Testing, Endurance/Soak Testing, Spike Testing

Business Transactions: Account Summary, Fund Transfer, Demand Draft Request, Statement Generation, Loan Application, Cards Application

Peak Hours Simulation: 10 AM – 2 PM business hours

Geographic Distribution: Middle East (70%), Asia (20%), Europe (10%)

Protocols: HTTP/HTTPS, REST APIs

Browsers: Chrome, Firefox, Safari, Edge (latest versions)

## 3.2 Out-of-Scope

Mobile native applications testing (iOS/Android apps)

Security and penetration testing

Production environment testing

Performance issue resolution (testing team will identify and report only)

Third-party integration performance (external payment gateways)

Disaster recovery and failover testing

Network latency simulation beyond geographic distribution

# 4. Test Strategy and Approach

## 4.1 Test Types

### Baseline Testing

Purpose: Establish performance baseline with minimal load to validate script functionality and capture baseline metrics.

Configuration: 10-20 concurrent users, 30 minutes duration

Success Criteria: All transactions execute successfully, scripts are stable, baseline metrics captured

### Load Testing

Purpose: Validate application performance under expected peak load conditions.

Configuration: 2,000 concurrent users ramped over 30 minutes, sustained for 2 hours, 30-minute ramp-down

Success Criteria: All SLA targets met, < 1% error rate, acceptable resource utilization

### Stress Testing

Purpose: Determine system breaking point and behavior under extreme load.

Configuration: Incremental load increase from 2,000 to 4,000+ users until system degrades

Success Criteria: Breaking point identified, graceful degradation observed, system recovery validated

### Endurance Testing

Purpose: Validate system stability under sustained load over extended period.

Configuration: 1,500 concurrent users (75% of peak) for 8 hours

Success Criteria: No memory leaks, no performance degradation, stable resource utilization

### Spike Testing

Purpose: Evaluate system behavior under sudden traffic spikes.

Configuration: Rapid increase from 500 to 2,500 users within 5 minutes, sustained for 15 minutes

Success Criteria: System handles spike without crashes, auto-scaling works, recovery is graceful

# 5. Performance Requirements and SLAs

## 5.1 Response Time Targets

| Transaction Type | Avg Response (sec) | 90th %ile (sec) | 95th %ile (sec) | 99th %ile (sec) |
| --- | --- | --- | --- | --- |
| Login | 2.0 | 3.0 | 4.0 | 6.0 |
| Account Summary | 3.0 | 4.5 | 6.0 | 8.0 |
| Fund Transfer | 5.0 | 7.0 | 10.0 | 15.0 |
| Statement Generation | 8.0 | 12.0 | 15.0 | 20.0 |
| Demand Draft Request | 4.0 | 6.0 | 8.0 | 12.0 |
| Loan Application | 6.0 | 9.0 | 12.0 | 18.0 |
| Cards Application | 5.0 | 8.0 | 11.0 | 16.0 |
| Logout | 1.0 | 1.5 | 2.0 | 3.0 |

## 5.2 Throughput Targets

| Metric | Target | Notes |
| --- | --- | --- |
| Peak TPS | 150 | During 10 AM - 2 PM |
| Average TPS | 100 | Overall business hours |
| Requests per Hour | 540,000 | Peak hour capacity |
| Concurrent Users | 2,000 | Peak load |
| Think Time | 3-7 sec | Average user think time |

## 5.3 Resource Utilization Thresholds

| Component | Metric | Threshold | Critical Level |
| --- | --- | --- | --- |
| Application Server | CPU Utilization | < 80% | > 90% |
| Application Server | Memory Usage | < 85% | > 95% |
| Application Server | Thread Pool | < 80% | > 90% |
| Database Server | CPU Utilization | < 75% | > 85% |
| Database Server | Memory Usage | < 80% | > 90% |
| Database Server | Connection Pool | < 80% | > 90% |
| Database Server | Query Response | < 2 sec | > 5 sec |
| Web Server | CPU Utilization | < 70% | > 85% |
| Network | Bandwidth Usage | < 70% | > 85% |
| Disk I/O | Read/Write Latency | < 20ms | > 50ms |

# 6. Test Scenarios and Workload Model

## 6.1 Business Scenarios

| Scenario ID | Scenario Name | Description | Priority |
| --- | --- | --- | --- |
| PT-01 | Account Summary | User logs in and views account summary including balances, recent transactions | P1 |
| PT-02 | Fund Transfer | Internal fund transfer between accounts with confirmation | P1 |
| PT-03 | Demand Draft Request | Request demand draft with beneficiary details | P2 |
| PT-04 | Statement Generation | Generate and download account statement for specified period | P2 |
| PT-05 | Loan Application | Submit personal/home loan application with documents | P2 |
| PT-06 | Cards Application | Apply for credit/debit card with eligibility check | P2 |

## 6.2 Workload Distribution

| Scenario | User % | Users (of 2000) | TPS | Notes |
| --- | --- | --- | --- | --- |
| Account Summary | 35% | 700 | 52.5 | Most frequent transaction |
| Fund Transfer | 25% | 500 | 37.5 | Critical transaction |
| Statement Generation | 15% | 300 | 22.5 | Resource intensive |
| Demand Draft Request | 10% | 200 | 15.0 | Medium frequency |
| Loan Application | 8% | 160 | 12.0 | Complex transaction |
| Cards Application | 7% | 140 | 10.5 | Multi-step process |
| TOTAL | 100% | 2,000 | 150 |  |

## 6.3 User Load Profile

Ramp-up Strategy:

0-15 min: Ramp from 0 to 1,000 users (gradual increase)

15-30 min: Ramp from 1,000 to 2,000 users (peak load)

30 min - 2.5 hours: Sustain 2,000 users (steady state)

2.5 - 3 hours: Ramp down from 2,000 to 0 users

Geographic Distribution:

Middle East (UAE, Saudi Arabia, Qatar): 1,400 users (70%)

Asia (India, Pakistan, Bangladesh): 400 users (20%)

Europe (UK, Germany): 200 users (10%)

# 7. Test Environment

## 7.1 Environment Specifications

The performance testing will be conducted in the Pre-Production environment, which is configured to mirror the production infrastructure. This ensures accurate performance validation while maintaining complete isolation from live operations.

## 7.2 Infrastructure Components

| Component | Specifications | Quantity |
| --- | --- | --- |
| Web Server | Apache/Nginx, 8 vCPU, 16GB RAM | 2 instances (load balanced) |
| Application Server | Tomcat/JBoss, 16 vCPU, 32GB RAM | 4 instances (clustered) |
| Database Server | Oracle/PostgreSQL, 32 vCPU, 64GB RAM | 1 primary + 1 standby |
| Load Balancer | F5/Nginx, 4 vCPU, 8GB RAM | 1 instance |
| Cache Layer | Redis, 8 vCPU, 16GB RAM | 2 instances |
| Network | 10 Gbps bandwidth | Dedicated VLAN |

## 7.3 Monitoring Tools

| Tool Category | Tool Name | Purpose |
| --- | --- | --- |
| Load Generation | Apache JMeter / LoadRunner | Generate user load and measure response times |
| APM | Dynatrace / New Relic / AppDynamics | Application performance monitoring and tracing |
| Infrastructure | Prometheus + Grafana / Nagios | Server metrics: CPU, memory, disk, network |
| Database | AWR / pg_stat_statements | Database performance and query analysis |
| Logs | ELK Stack (Elasticsearch, Logstash, Kibana) | Centralized log aggregation and analysis |
| Network | Wireshark / tcpdump | Network traffic analysis |
| Results Analysis | JMeter HTML Reports / Grafana Dashboards | Test results visualization and reporting |

# 8. Test Data Requirements

| Data Type | Volume Required | Characteristics | Source |
| --- | --- | --- | --- |
| User Accounts | 5,000 | Active, various account types, realistic balances | Database team to create |
| Beneficiaries | 10,000 | Valid account numbers, diverse banks | Synthetic data generation |
| Loan Products | 50 | Various loan types, terms, interest rates | Production-like data |
| Card Products | 30 | Credit/Debit cards, different categories | Production-like data |
| Transaction History | 100,000 | Past 6 months, realistic patterns | Anonymized prod data |
| Documents | 1,000 | PDFs, images for applications | Sample documents |

Data Management Guidelines:

All test data must be non-production, anonymized, and comply with data privacy regulations

Test data will be refreshed before each major test cycle

Data integrity checks will be performed before and after test execution

Database backup and restore procedures will be documented

Separate data sets for different test types to avoid data contamination

# 9. Test Execution Process

## Phase 1: Pre-Execution

Verify test environment availability and stability

Validate test data readiness and integrity

Conduct smoke test with 10 users to validate scripts

Confirm monitoring tools are operational

Establish baseline metrics through baseline test

Obtain approval from test manager to proceed

## Phase 2: Test Execution

Execute tests as per schedule (weekday evenings 6 PM - 11 PM)

Monitor real-time performance metrics during execution

Capture screenshots and logs for any anomalies

Document test configuration and parameters

Maintain test execution log with start/end times

Coordinate with infrastructure team for any issues

## Phase 3: Monitoring

Real-time monitoring of response times and throughput

Track CPU, memory, and disk utilization across all tiers

Monitor database query performance and connection pools

Track error rates and transaction success rates

Capture APM traces for slow transactions

Log any system warnings or errors

## Phase 4: Post-Execution

Collect and consolidate all test results

Generate performance test reports

Analyze results against SLA targets

Identify performance bottlenecks and issues

Log defects in defect tracking system

Archive test scripts, data, and results

# 10. Entry and Exit Criteria

## 10.1 Entry Criteria

Test Environment: Pre-production environment is available, stable, and accessible

Application Readiness: Application is deployed with latest build and functionally stable

Test Data: Sufficient test data is loaded and validated in the database

Infrastructure: All servers, databases, and network components are operational

Tools Setup: Performance testing tools (JMeter/LoadRunner) are installed and configured

Monitoring: APM tools, monitoring dashboards, and logging systems are operational

Approvals: Performance test plan is reviewed and approved by stakeholders

Scripts: Performance test scripts are developed, peer-reviewed, and baselined

Resources: Testing team members are available as per schedule

Prerequisites: Functional testing is completed with no critical/high severity defects open

## 10.2 Exit Criteria

Test Completion: All planned test types (Load, Stress, Endurance, Spike) are executed

Coverage: All 6 business scenarios tested across defined workload distribution

SLA Validation: Performance targets met or deviations documented and explained

Stability: System demonstrates stable performance without crashes or memory leaks

Results Analysis: Comprehensive analysis completed with bottlenecks identified

Defect Management: All performance defects logged, categorized, and tracked

Deliverables: Final performance test report submitted to stakeholders

Sign-off: Performance test results reviewed and accepted by project leadership

Documentation: Test scripts, data, configurations, and results archived

Recommendations: Performance optimization recommendations documented

# 11. Test Deliverables

| Deliverable | Description | Target Audience | Delivery Timeline |
| --- | --- | --- | --- |
| Performance Test Plan | Comprehensive test strategy and approach | All stakeholders | Week 1 |
| Test Scenarios Document | Detailed business scenarios with steps | Test team, Dev team | Week 1 |
| Test Scripts | Executable JMeter/LoadRunner scripts | Test team | Week 2 |
| Baseline Report | Initial performance baseline metrics | Test manager, Architects | Week 2 |
| Load Test Report | Results from peak load testing | All stakeholders | Week 3 |
| Stress Test Report | Breaking point analysis | Architects, Dev team | Week 4 |
| Endurance Test Report | Long-duration stability results | Operations, Architects | Week 5 |
| Final Test Report | Consolidated results with recommendations | Management, All stakeholders | Week 6 |
| Defect Log | All performance issues logged | Dev team, Test team | Ongoing |
| Metrics Dashboard | Real-time performance dashboards | Operations, Test team | Week 2 onwards |

# 12. Test Schedule and Timeline

| Week | Activities | Deliverables | Dependencies |
| --- | --- | --- | --- |
| Week 1 | • Requirements analysis • Test planning • Environment verification • Tool setup | • Test Plan • Test scenarios | • Requirement docs • Environment access |
| Week 2 | • Script development • Test data preparation • Baseline testing • Script validation | • Test scripts • Baseline report | • Test data • Stable environment |
| Week 3 | • Load test execution • Results analysis • Defect logging | • Load test report | • Approved scripts • Monitoring setup |
| Week 4 | • Stress test execution • Breaking point analysis • Issue investigation | • Stress test report | • Load test completion |
| Week 5 | • Endurance test execution • Long-run stability analysis • Memory leak detection | • Endurance report | • Previous tests complete |
| Week 6 | • Final analysis • Report consolidation • Recommendations • Stakeholder review | • Final test report • Recommendations | • All test data |

Test Execution Windows:

Weekdays: 6:00 PM - 11:00 PM (5-hour window)

Weekends: Flexible timing for long-duration tests

Endurance Tests: Friday 11:00 PM - Saturday 7:00 AM (8 hours)

Blackout Periods: During production releases or maintenance windows

# 13. Roles and Responsibilities

| Role | Responsibilities | Team Member |
| --- | --- | --- |
| Test Manager | • Overall test planning and coordination • Stakeholder communication • Risk management • Resource allocation • Final sign-off | [Name] |
| Performance Test Lead | • Test strategy and approach • Script development oversight • Results analysis • Report preparation • Technical escalations | [Name] |
| Performance Test Engineer | • Script development and execution • Monitoring during tests • Data collection and analysis • Defect logging • Documentation | [Name] x 2 |
| Environment Manager | • Environment provisioning • Environment stability • Access management • Configuration management | [Name] |
| Database Administrator | • Database configuration • Test data preparation • Query performance analysis • Database monitoring | [Name] |
| Application Support | • Application deployment • Log analysis • Issue investigation • Application monitoring | [Name] |
| Infrastructure Team | • Server provisioning • Resource monitoring • Network configuration • Infrastructure troubleshooting | [Name] |
| Development Team | • Code optimization support • Issue resolution • Performance recommendations implementation | [Team Lead] |
| Business Analyst | • Scenario validation • Business rule clarification • Results interpretation | [Name] |
| Project Manager | • Overall project coordination • Schedule management • Budget oversight • Stakeholder management | [Name] |

# 14. Risk Management

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Test environment instability causing test failures | Medium | High | Conduct environment health checks before each test; maintain standby environment | Env Manager |
| R-02 | Insufficient or incorrect test data | Medium | High | Coordinate with DBA early; validate data before test; maintain data refresh scripts | Test Lead |
| R-03 | Application defects blocking test execution | Medium | High | Ensure functional testing complete; maintain defect triage process; have backup test cycles | Test Manager |
| R-04 | Tool or infrastructure failures during tests | Low | High | Regularly maintain and update tools; have backup tools; maintain infrastructure redundancy | Infra Team |
| R-05 | Resource unavailability (team members) | Medium | Medium | Cross-train team members; maintain documentation; plan buffer time | Test Manager |
| R-06 | Network connectivity issues | Low | High | Use dedicated network; monitor bandwidth; have network team on standby | Infra Team |
| R-07 | Unrealistic test scenarios | Low | Medium | Validate scenarios with business; review with architects; conduct pilot tests | Test Lead |
| R-08 | Schedule delays due to dependencies | High | Medium | Identify dependencies early; maintain contingency buffer; escalate blockers promptly | PM |
| R-09 | Inadequate monitoring causing missed issues | Low | High | Set up comprehensive monitoring; conduct dry run; validate all metrics collection | Test Lead |
| R-10 | Production-like load cannot be achieved | Medium | High | Validate load generation capacity early; use distributed load generators; consider cloud resources | Test Lead |

# 15. Defect Management

Defect Classification:

P1-Critical: System crash, data corruption, complete functional failure

P2-High: SLA violations > 50%, error rate > 5%, critical transaction failures

P3-Medium: SLA violations 25-50%, error rate 2-5%, performance degradation

P4-Low: SLA violations < 25%, minor performance issues, optimization opportunities

Defect Management Process:

1. Identification: Performance issues identified during test execution or analysis

2. Logging: Defects logged in defect tracking system (Jira/Azure DevOps) with detailed evidence

3. Classification: Defects categorized by severity, priority, and impacted component

4. Evidence Collection: Screenshots, logs, metrics data, transaction traces attached

5. Assignment: Defects assigned to development team with technical details

6. Tracking: Regular defect triage meetings to review status and priority

7. Retest: Defects re-tested after fixes in subsequent test cycle

8. Closure: Defects closed after verification of fix and regression testing

Defect Report Components:

Defect ID and Title

Test scenario and transaction name

Load conditions (number of users, TPS)

Observed behavior vs. expected behavior

Performance metrics (response time, error rate)

Screenshots and graphs

Server logs and application traces

Steps to reproduce

Environment details

Impact assessment and business criticality

# 16. Assumptions and Dependencies

## 16.1 Assumptions

Pre-production environment accurately represents production configuration

Network latency simulation will adequately represent geographic distribution

Test data will be representative of production data patterns

Third-party services (payment gateways) will be available or properly mocked

Infrastructure resources are dedicated for performance testing

No major code changes will occur during the testing period

Historical production metrics are accurate and reliable

Business stakeholders will be available for scenario validation

Testing tools licenses are valid and adequate for required load

Team members have requisite skills and experience

## 16.2 Dependencies

| Dependency | Required From | Due Date | Status |
| --- | --- | --- | --- |
| Pre-prod environment access | Infrastructure team | Week 1 Day 1 | Pending |
| Application deployment | Development team | Week 1 Day 3 | Pending |
| Test data preparation | DBA team | Week 1 Day 5 | Pending |
| Monitoring tools setup | Infrastructure team | Week 2 Day 1 | Pending |
| Business scenario validation | Business analysts | Week 1 Day 4 | Pending |
| Tool licenses procurement | Procurement team | Week 1 Day 1 | Pending |
| Network configuration | Network team | Week 1 Day 3 | Pending |
| Functional testing completion | QA team | Week 1 Day 5 | Pending |

# 17. References and Appendices

## 17.1 References

1. Arabian Bank Application Architecture Document v2.3

2. Arabian Bank Business Requirements Document

3. Production Performance Baseline Report Q4 2025

4. Infrastructure Configuration Guide

5. JMeter Best Practices Guide

6. ISTQB Performance Testing Guidelines

7. Industry Standard SLA Benchmarks for Banking Applications

## 17.2 Appendices

Appendix A: Detailed Test Scenario Steps

Appendix B: Test Data Specifications

Appendix C: Monitoring Dashboard Screenshots

Appendix D: Tool Configuration Details

Appendix E: Network Topology Diagram

Appendix F: Glossary of Terms

Appendix G: Contact Information

Appendix H: Escalation Matrix

## 17.3 Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Test Manager |  |  |  |
| Technical Architect |  |  |  |
| Business Sponsor |  |  |  |

Document Version History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | Jan 2026 | Performance Team | Initial draft |
| 2.0 | Feb 2026 | Performance Team | Enhanced to industry-grade with comprehensive sections |